Software Milestones for OASIS3 Project

	Milestone
	Person-weeks

	OASIS kernel port to Persistor CF2 and RecipeCard.  Demonstrate multitasking
	3 weeks

	Hardware test routines to support FAT board, run OASIS kernel on FAT board in multitasking mode, support 8 serial ports
	2 weeks

	Hardware test routines and OASIS kernel running on final OASIS3 board, support 32 serial ports, power management, real-time clock
	2 weeks

	OASIS functionality complete, including drivers for M2 instruments.  Ready for system testing in lab.
	3 weeks

	Lab testing complete with deployable instruments, closed can.
	2 weeks

	Post deployment support; documentation; verification of live data from field.  Signoff of project completion by MBARI representative.
	2 weeks


